Implementation Plan &
Specifications Document

Pretrained Image VAEs for MIDI Encoding via Piano-Roll Representations

Version 1.0  •  March 2026

Python  •  PyTorch  •  HuggingFace Diffusers  •  YAML Configuration

CONFIDENTIAL — Research Use Only

# Table of Contents

1. Architecture Overview

2. Project Directory Structure

3. Configuration System

4. Core Abstractions & Class Hierarchy

5. Data Pipeline Modules

6. VAE Encoder Registry & Interface

7. Note Detection Pipeline

8. Metrics Engine

9. Sub-Latent Space Module

10. Experiment Runner & Pipeline Orchestration

11. Tracking, Logging & Reproducibility

12. Key Configuration Files (YAML Templates)

13. Dependency Manifest

14. Implementation Phases & Milestones

# 1. Architecture Overview

The system is built around a pipeline-of-pipelines architecture where every stage is a self-contained, configurable module that communicates through well-defined data contracts (typed dataclasses). A central YAML configuration file defines the full experiment, while a Registry pattern allows hot-swapping of any component (VAE backend, note detector, metric set, sub-latent model) without code changes.

## 1.1 Design Principles

| Principle | Description |
| --- | --- |
| Configuration-first | Every hyperparameter, path, model ID, and pipeline variant is declared in YAML. No magic constants in code. CLI overrides supported via OmegaConf dot-notation. |
| Registry pattern | All swappable components (VAEs, note detectors, metrics, sub-latent models, channel strategies) self-register via a @register decorator. New implementations are added by writing a class and decorating it. |
| Pipeline composition | Each experiment is a DAG of pipeline stages. Stages declare their inputs/outputs as typed dataclasses. The runner resolves dependencies, caches intermediate results, and re-runs only invalidated stages. |
| Experiment tracking | Every run is assigned a unique ID, has its full config snapshot saved, and logs metrics to both local JSON/CSV and optional W&B. Artifacts (latents, reconstructions, models) are stored in a content-addressed cache. |
| Reproducibility | Random seeds, library versions, git hash, and GPU state are recorded at run start. Deterministic mode is configurable. |

## 1.2 High-Level Data Flow

The system processes data through five major pipeline stages, each of which is independently configurable and cacheable:

| Pipeline Stage | Data Flow |
| --- | --- |
| Stage 1: Ingest | MIDI files → pypianoroll parse → bar segmentation → filter (min notes) → BarData objects stored as HDF5/NPZ |
| Stage 2: Render | BarData → piano-roll image tensor (H×W×3) via configurable ChannelStrategy → resize to VAE input resolution → normalize to [−1, 1] |
| Stage 3: Encode | Image tensor → frozen VAE encoder → posterior (mu, sigma) → z_mu stored; optionally z_sample stored |
| Stage 4: Decode & Detect | z_mu (or sub-latent) → VAE decoder → continuous piano-roll image → NoteDetector → MIDI events |
| Stage 5: Evaluate | Ground-truth BarData + reconstructed BarData/MIDI → MetricsEngine → per-bar and aggregate metric tensors |

# 2. Project Directory Structure

The project uses a clean separation between library code (midi_vae/), experiment configs, scripts, and outputs. All generated artifacts go under outputs/ which is .gitignored.

midi-image-vae/

├── configs/                     # All YAML configuration files

│   ├── base.yaml                # Shared defaults (paths, seeds, device)

│   ├── data/

│   │   ├── lpd5.yaml            # LPD-5 dataset config

│   │   ├── pop909.yaml          # Pop909 dataset config

│   │   └── maestro.yaml         # Maestro (MIDI-audio pairs)

│   ├── vae/

│   │   ├── all_vaes.yaml        # Registry of all 12 VAE model IDs

│   │   └── flux1.yaml           # Per-VAE override example

│   ├── experiments/

│   │   ├── exp1a_reconstruction.yaml

│   │   ├── exp1b_note_detection.yaml

│   │   ├── exp2_layout.yaml

│   │   ├── exp3_channels.yaml

│   │   ├── exp4a_probabilistic.yaml

│   │   ├── exp4b_manifold.yaml

│   │   ├── exp4c_sublatent.yaml

│   │   ├── exp4d_conditioning.yaml

│   │   └── exp5_sequence.yaml

│   └── note_detection/

│       └── methods.yaml         # All note detection method configs

├── midi_vae/                    # Core library package

│   ├── __init__.py

│   ├── config.py                # OmegaConf loader, schema validation

│   ├── registry.py              # Component registry + @register decorator

│   ├── data/

│   │   ├── __init__.py

│   │   ├── types.py             # BarData, PianoRollImage, MidiEvents dataclasses

│   │   ├── datasets.py          # BaseDataset + LPD5Dataset, Pop909Dataset, MaestroDataset

│   │   ├── preprocessing.py     # MIDI parse, bar segmentation, filtering

│   │   ├── rendering.py         # ChannelStrategy ABC + 3 implementations

│   │   └── transforms.py        # Resize, normalize, augment transforms

│   ├── models/

│   │   ├── __init__.py

│   │   ├── vae_registry.py      # VAE wrapper ABC + 12 registered backends

│   │   ├── vae_wrapper.py       # FrozenImageVAE base class (encode/decode)

│   │   ├── sublatent/

│   │   │   ├── __init__.py

│   │   │   ├── base.py          # SubLatentModel ABC

│   │   │   ├── pca.py           # PCAProjection

│   │   │   ├── umap_embed.py    # UMAPEmbedding

│   │   │   ├── mlp.py           # MLPEncoder / MLPDecoder

│   │   │   ├── sub_vae.py       # VariationalMLPSubVAE

│   │   │   └── conditioning.py  # FeatureConditioner (musical/instr/timbral)

│   │   └── sequence/

│   │       ├── __init__.py

│   │       └── bar_transformer.py  # Autoregressive Transformer (Exp. 5)

│   ├── note_detection/

│   │   ├── __init__.py

│   │   ├── base.py              # NoteDetector ABC

│   │   ├── threshold.py         # Global, PerPitch, Hysteresis, VelocityAware

│   │   ├── morphological.py     # MorphologicalPostProcessor

│   │   ├── hmm_tracker.py       # HMMNoteTracker

│   │   ├── cnn_segmenter.py     # CNNNoteSegmenter

│   │   └── gmm_detector.py      # GaussianMixtureOnsetDetector

│   ├── metrics/

│   │   ├── __init__.py

│   │   ├── base.py              # Metric ABC + MetricsEngine orchestrator

│   │   ├── reconstruction.py    # Pixel MSE, SSIM, PSNR, Onset F1, etc.

│   │   ├── harmony.py           # Pitch-class χ², tonal tension, polyphony KL

│   │   ├── rhythm.py            # IOI KL, syncopation, density Pearson r

│   │   ├── dynamics.py          # Velocity RMSE, distribution KL, dynamic range

│   │   ├── information.py       # Latent entropy, MI (MINE), KL per bar

│   │   ├── latent_space.py      # Linear probes, silhouette, PCA explained var

│   │   ├── conditioning.py      # Attribute alignment, disentanglement, responsiveness

│   │   └── generative.py        # MGEval wrappers, sequence NLL, smoothness

│   ├── pipelines/

│   │   ├── __init__.py

│   │   ├── base.py              # PipelineStage ABC, PipelineRunner DAG executor

│   │   ├── ingest.py            # IngestStage

│   │   ├── render.py            # RenderStage

│   │   ├── encode.py            # EncodeStage

│   │   ├── decode.py            # DecodeStage

│   │   ├── detect.py            # NoteDetectStage

│   │   ├── evaluate.py          # EvaluateStage

│   │   ├── train_sublatent.py   # TrainSubLatentStage

│   │   └── train_sequence.py    # TrainSequenceStage

│   ├── tracking/

│   │   ├── __init__.py

│   │   ├── experiment.py        # ExperimentTracker (ID gen, config snapshot)

│   │   ├── job.py               # JobManager (stage-level tracking, resume)

│   │   ├── cache.py             # ArtifactCache (content-addressed storage)

│   │   └── wandb_logger.py      # Optional Weights & Biases integration

│   ├── visualization/

│   │   ├── __init__.py

│   │   ├── piano_roll.py        # Piano-roll rendering (GT vs recon side-by-side)

│   │   ├── latent_plots.py      # PCA / t-SNE / UMAP scatter plots

│   │   ├── metric_dashboards.py # Comparative bar charts, heatmaps

│   │   └── experiment_reports.py# Auto-generated summary figures

│   └── utils/

│       ├── __init__.py

│       ├── seed.py              # Deterministic seeding (torch, numpy, random)

│       ├── device.py            # Device selection, mixed-precision helpers

│       ├── io.py                # HDF5 / NPZ read/write, MIDI I/O wrappers

│       └── logging.py           # Structured logging setup (structlog)

├── scripts/

│   ├── run_experiment.py        # Main CLI entry point

│   ├── preprocess_dataset.py    # Standalone data preprocessing

│   ├── run_all_exps.sh          # Batch runner for full sweep

│   └── analyze_results.py       # Post-hoc cross-experiment analysis

├── tests/

│   ├── test_data.py

│   ├── test_vae_wrapper.py

│   ├── test_note_detection.py

│   ├── test_metrics.py

│   └── test_pipeline.py

├── outputs/                     # All run artifacts (.gitignored)

│   ├── experiments/             # Per-experiment-ID directories

│   └── cache/                   # Content-addressed artifact cache

├── pyproject.toml

├── README.md

└── Makefile                     # Common commands (preprocess, run, test)

# 3. Configuration System

All experiment behavior is driven by YAML configuration files processed through OmegaConf with structured config schemas. The system supports hierarchical config composition: base defaults are merged with dataset-specific, VAE-specific, and experiment-specific overrides. CLI overrides use OmegaConf dot-notation.

## 3.1 Config Architecture

Config loader: midi_vae/config.py implements a load_config(paths: list[str], overrides: list[str]) function that composes multiple YAML files left-to-right (later files override earlier ones), then applies CLI overrides. The result is validated against a Pydantic BaseModel schema before being frozen (read-only).

## 3.2 Schema Design (Pydantic + OmegaConf)

Each config section is a Pydantic model. The top-level ExperimentConfig composes all sub-configs:

class PathsConfig(BaseModel):

data_root: str

output_root: str = 'outputs'

cache_dir: str = 'outputs/cache'

class DataConfig(BaseModel):

dataset: str = 'lpd5'           # lpd5 | pop909 | maestro

instruments: list[str] = ['drums','bass','guitar','piano','strings']

bars_per_instrument: int = 5000

min_notes_per_bar: int = 2

time_steps: int = 96            # 64 | 96 | 128

target_resolution: tuple[int,int] = (128, 128)

class RenderConfig(BaseModel):

channel_strategy: str = 'velocity_only'  # velocity_only | vo_split | vos

pitch_axis: str = 'height'               # height | width

normalize_range: tuple[float,float] = (-1.0, 1.0)

resize_method: str = 'bilinear'

class VAEConfig(BaseModel):

model_id: str                    # HuggingFace model ID

name: str                        # Short name for logging

latent_type: str = 'mean'        # mean | sample | both

dtype: str = 'float32'           # float32 | bfloat16

batch_size: int = 32

class NoteDetectionConfig(BaseModel):

method: str = 'global_threshold'

params: dict = {}                # Method-specific params

class SubLatentConfig(BaseModel):

enabled: bool = False

approach: str = 'mlp'            # pca | umap | mlp | sub_vae

target_dim: int = 64

training: TrainingConfig = TrainingConfig()

conditioning: ConditioningConfig | None = None

class TrackingConfig(BaseModel):

experiment_name: str

wandb_enabled: bool = False

wandb_project: str = 'midi-image-vae'

save_reconstructions: bool = True

save_latents: bool = True

checkpoint_every_n: int = 500

class ExperimentConfig(BaseModel):     # TOP-LEVEL

paths: PathsConfig

data: DataConfig

render: RenderConfig

vaes: list[VAEConfig]

note_detection: NoteDetectionConfig

sublatent: SubLatentConfig

metrics: list[str] = ['all']       # or specific metric names

tracking: TrackingConfig

seed: int = 42

device: str = 'cuda'

num_workers: int = 4

## 3.3 CLI Interface

The main entry point scripts/run_experiment.py accepts:

python scripts/run_experiment.py \

--config configs/base.yaml \

--config configs/data/lpd5.yaml \

--config configs/experiments/exp1a_reconstruction.yaml \

--override data.bars_per_instrument=1000 \

--override vaes.0.model_id=black-forest-labs/FLUX.1-dev \

--override seed=123 \

--resume <experiment_id>   # Resume from checkpoint

# 4. Core Abstractions & Class Hierarchy

The system is built on a small number of abstract base classes that enforce consistent interfaces across all swappable components. Every concrete implementation self-registers via the component registry.

## 4.1 Component Registry

A thread-safe, type-keyed registry that maps (component_type, name) pairs to concrete classes. Components register at import time via a decorator. This allows YAML configs to reference components by string name.

# midi_vae/registry.py

class ComponentRegistry:

_registries: dict[str, dict[str, type]] = {}

@classmethod

def register(cls, component_type: str, name: str):

def decorator(klass):

cls._registries.setdefault(component_type, {})[name] = klass

return klass

return decorator

@classmethod

def get(cls, component_type: str, name: str) -> type:

return cls._registries[component_type][name]

@classmethod

def list(cls, component_type: str) -> list[str]:

return list(cls._registries.get(component_type, {}).keys())

# Usage in implementation files:

@ComponentRegistry.register('channel_strategy', 'velocity_only')

class VelocityOnlyStrategy(ChannelStrategy): ...

## 4.2 Data Type Contracts

All inter-stage data is passed via frozen dataclasses. These serve as the typed API boundary between pipeline stages and ensure that any stage can be swapped without breaking downstream consumers.

# midi_vae/data/types.py

@dataclass(frozen=True)

class BarData:

"""Raw bar-level MIDI data extracted from a track."""

bar_id: str                    # Unique: {song_id}_{track}_{bar_num}

song_id: str

instrument: str                # drums | bass | guitar | piano | strings

program_number: int

piano_roll: np.ndarray         # (128, T) velocity matrix, T = time_steps

onset_mask: np.ndarray         # (128, T) binary onset positions

sustain_mask: np.ndarray       # (128, T) binary sustain positions

tempo: float

time_signature: tuple[int,int] # (4, 4)

metadata: dict                 # genre, source file path, etc.

@dataclass(frozen=True)

class PianoRollImage:

"""Rendered piano-roll as image tensor, ready for VAE."""

bar_id: str

image: torch.Tensor            # (3, H, W) normalized to [-1, 1]

channel_strategy: str

resolution: tuple[int, int]    # (H, W)

pitch_axis: str                # 'height' or 'width'

@dataclass(frozen=True)

class LatentEncoding:

"""VAE posterior output for a single bar."""

bar_id: str

vae_name: str

z_mu: torch.Tensor             # (C, H_lat, W_lat)

z_sigma: torch.Tensor          # (C, H_lat, W_lat)

z_sample: torch.Tensor | None  # Optional sampled latent

@dataclass(frozen=True)

class ReconstructedBar:

"""Decoded piano-roll + detected MIDI events."""

bar_id: str

vae_name: str

recon_image: torch.Tensor      # (3, H, W) continuous-valued

detected_notes: list[MidiNote] # Onset/offset/pitch/velocity tuples

detection_method: str

@dataclass(frozen=True)

class MidiNote:

pitch: int                     # 0-127

onset_step: int

offset_step: int

velocity: int                  # 0-127

## 4.3 Abstract Base Classes

Five core ABCs define the swappable interfaces. Each ABC enforces a minimal contract (input type, output type, required config) and provides utility methods for serialization and logging.

| ABC Name | Location | Key Methods | Responsibility |
| --- | --- | --- | --- |
| ChannelStrategy | midi_vae/data/rendering.py | render(bar: BarData) → torch.Tensor (3,H,W) | Converts raw piano-roll matrix to 3-channel image tensor using a specific channel mapping. |
| FrozenImageVAE | midi_vae/models/vae_wrapper.py | encode(img) → (mu, sigma) decode(z) → img | Wraps a HuggingFace diffusers AutoencoderKL. Loads pretrained weights, freezes all params, exposes encode/decode. |
| NoteDetector | midi_vae/note_detection/base.py | detect(recon_image) → list[MidiNote] | Converts continuous-valued reconstructed piano-roll image back to discrete MIDI note events. |
| Metric | midi_vae/metrics/base.py | compute(gt: BarData, recon: ReconstructedBar) → dict[str, float] | Computes one or more named metric values given ground truth and reconstruction. |
| SubLatentModel | midi_vae/models/sublatent/base.py | encode(z_mu) → s decode(s) → z_hat | Projects full VAE latent to compact sub-latent space and back. Optionally trainable. |

# 5. Data Pipeline Modules

## 5.1 Preprocessing (midi_vae/data/preprocessing.py)

Responsible for MIDI ingestion, bar segmentation, and filtering. Operates as a standalone batch process (scripts/preprocess_dataset.py) that writes HDF5 output consumed by all experiments.

class MidiPreprocessor:

def __init__(self, config: DataConfig): ...

def process_dataset(self, midi_dir: Path) -> Path:

"""Full pipeline: discover → parse → segment → filter → save."""

def parse_midi(self, path: Path) -> pypianoroll.Multitrack:

"""Load MIDI via pypianoroll, validate time signature."""

def segment_bars(self, track: pypianoroll.Track,

resolution: int) -> list[BarData]:

"""Slice track into 4/4 bars at given resolution."""

def filter_bars(self, bars: list[BarData]) -> list[BarData]:

"""Remove bars with < min_notes_per_bar active notes."""

def stratified_sample(self, bars: dict[str, list[BarData]],

n_per_instrument: int) -> dict[str, list[BarData]]:

"""Sample equally across instruments for balanced evaluation."""

## 5.2 Channel Strategies (midi_vae/data/rendering.py)

Three registered implementations of ChannelStrategy, selected by config string. Each takes a BarData and produces a (3, H, W) tensor.

| Strategy Name | Channel Mapping | Rationale |
| --- | --- | --- |
| velocity_only | R=G=B=velocity | Simple baseline; treats piano roll as grayscale image replicated to 3 channels |
| vo_split | R=velocity, G=onset_mask, B=zeros | Separates note intensity from attack positions; gives VAE onset-specific signal in a dedicated channel |
| vos | R=velocity, G=onset_mask, B=sustain_mask | Full semantic decomposition; each channel carries distinct musical information |

## 5.3 Transforms (midi_vae/data/transforms.py)

A composable transform pipeline using torchvision-style interface. Each transform is independently configurable and logged:

| Transform | Description | Config Params |
| --- | --- | --- |
| ResizeTensor | Resize piano-roll image to VAE input resolution | target_size, method (bilinear/nearest) |
| NormalizeRange | Scale from [0, 1] to [-1, 1] (or any target range) | source_range, target_range |
| PitchAxisFlip | Transpose image so pitch is on the width axis | enabled (bool) |
| PadToSquare | Zero-pad non-square images to square | target_size |

# 6. VAE Encoder Registry & Interface

All 12 VAE models are loaded through a unified FrozenImageVAE wrapper that standardizes the encode/decode interface regardless of the underlying HuggingFace model class. The wrapper handles model-specific quirks (bfloat16 for FLUX.2-Tiny, different AutoModel APIs, varying latent channel counts).

## 6.1 FrozenImageVAE Base Class

class FrozenImageVAE(ABC):

"""Abstract wrapper for pretrained image VAEs."""

def __init__(self, config: VAEConfig, device: str):

self.config = config

self.device = device

self.model = self._load_model()

self.model.eval()

for param in self.model.parameters():

param.requires_grad_(False)

@abstractmethod

def _load_model(self) -> nn.Module:

"""Load pretrained weights from HuggingFace."""

@torch.no_grad()

def encode(self, images: torch.Tensor) -> tuple[torch.Tensor, torch.Tensor]:

"""Encode batch → (z_mu, z_sigma). Shape: (B, C, H_lat, W_lat)."""

posterior = self.model.encode(images.to(self.device))

return self._extract_moments(posterior)

@torch.no_grad()

def decode(self, z: torch.Tensor) -> torch.Tensor:

"""Decode latent → reconstructed image. Shape: (B, 3, H, W)."""

return self.model.decode(z.to(self.device)).sample

@abstractmethod

def _extract_moments(self, posterior) -> tuple[Tensor, Tensor]:

"""Extract mean and std from model-specific posterior object."""

@property

@abstractmethod

def latent_channels(self) -> int: ...

@property

@abstractmethod

def latent_spatial_shape(self) -> tuple[int, int]: ...

## 6.2 VAE Model Registry

Each of the 12 VAEs is a registered concrete class. Most use a shared DiffusersVAE implementation with model-specific config; special cases (FLUX.2-Tiny, CogView4) override _load_model with custom loading logic.

| Registry Name | HF Class | Model ID | Ch | Notes |
| --- | --- | --- | --- | --- |
| sd_v1_4 | AutoencoderKL | CompVis/stable-diffusion-v1-4 | 4 | Standard diffusers loading; extract VAE from pipeline |
| sd_vae_ft_mse | AutoencoderKL | stabilityai/sd-vae-ft-mse | 4 | Direct VAE load |
| sdxl_vae | AutoencoderKL | stabilityai/sdxl-vae | 4 | Direct VAE load |
| eq_vae_ema | AutoencoderKL | zelaki/eq-vae-ema | 4 | Direct VAE load |
| eq_sdxl_vae | AutoencoderKL | KBlueLeaf/EQ-SDXL-VAE | 4 | Direct VAE load |
| playground_v25 | AutoencoderKL | playgroundai/playground-v2.5… | 4 | Extract VAE from pipeline |
| sd3_medium | AutoencoderKL | stabilityai/sd-3-medium… | 16 | 16-ch latent; subfolder='vae' |
| flux1_dev | AutoencoderKL | black-forest-labs/FLUX.1-dev | 16 | 16-ch; subfolder='vae' |
| flux1_kontext | AutoencoderKL | black-forest-labs/FLUX.1-Kontext-dev | 16 | Same arch as FLUX.1 |
| flux2_dev | AutoencoderKL | black-forest-labs/FLUX.2-dev | 16 | subfolder='vae' |
| flux2_tiny | AutoModelForImageGeneration | fal/FLUX.2-Tiny-AutoEncoder | 16 | bfloat16; custom API; special _load_model |
| cogview4 | AutoencoderKL | THUDM/CogView4-6B | 16 | subfolder='vae'; slowest inference |

# 7. Note Detection Pipeline

The note detection module converts continuous-valued VAE reconstructions into discrete MIDI note events. This is a critical research component (Experiment 1B) with eight registered methods that share a common interface.

## 7.1 NoteDetector ABC

class NoteDetector(ABC):

"""Abstract base for piano-roll-to-MIDI note detection."""

def __init__(self, config: NoteDetectionConfig): ...

@abstractmethod

def detect(self, recon: torch.Tensor,

channel_strategy: str) -> list[MidiNote]:

"""Convert (3,H,W) continuous image to note list.

Must handle different channel strategies to extract

velocity / onset / sustain channels correctly."""

def fit(self, validation_bars: list[tuple[BarData, torch.Tensor]]):

"""Optional: calibrate on a validation set (for adaptive methods)."""

pass  # Default no-op; override in adaptive methods

def to_midi(self, notes: list[MidiNote], tempo: float,

resolution: int) -> pretty_midi.PrettyMIDI:

"""Convert note list to a PrettyMIDI object."""

## 7.2 Registered Methods

| Name | File | Description | Key Params | Needs Fitting |
| --- | --- | --- | --- | --- |
| global_threshold | threshold.py | Binary threshold τ applied uniformly | τ ∈ [0.05, 0.5] (F1-optimized) | No |
| per_pitch_adaptive | threshold.py | Per-pitch τ from activation distribution | Percentile, calibration set size | Yes (fit) |
| hysteresis | threshold.py | High τ_on for onset, low τ_off for sustain | τ_on, τ_off, gap_fill_window | No |
| velocity_aware | threshold.py | Onset confidence weighted by velocity channel | Velocity weight α, base τ | No |
| morphological | morphological.py | Erosion + dilation post-processing | Kernel size, min_note_duration | No |
| hmm_tracker | hmm_tracker.py | 2-state HMM per pitch; Viterbi decoding | Emission/transition probs | Yes (fit) |
| cnn_segmenter | cnn_segmenter.py | 1D CNN per pitch for onset/offset boundaries | Kernel size 3–7, trained ~1000 bars | Yes (train) |
| gmm_detector | gmm_detector.py | Gaussian mixture per pitch time-series | Num Gaussians, MIDI priors | Yes (fit) |

# 8. Metrics Engine

The MetricsEngine is an orchestrator that collects registered Metric implementations, runs them in batch, and aggregates results. Metrics are grouped into categories and can be selectively enabled via config. All metrics implement the same ABC and return named float values.

## 8.1 MetricsEngine Orchestrator

class MetricsEngine:

def __init__(self, metric_names: list[str] = ['all']):

self.metrics = self._resolve_metrics(metric_names)

def evaluate_bar(self, gt: BarData,

recon: ReconstructedBar) -> dict[str, float]:

results = {}

for metric in self.metrics:

results.update(metric.compute(gt, recon))

return results

def evaluate_batch(self, pairs: list[tuple[BarData, ReconstructedBar]],

) -> pd.DataFrame:

"""Evaluate all pairs, return DataFrame with bar_id as index."""

def aggregate(self, df: pd.DataFrame) -> dict[str, dict[str, float]]:

"""Compute mean, std, median, CI95 per metric."""

## 8.2 Metric Categories & Implementations

| Category | Metrics | File |
| --- | --- | --- |
| reconstruction | PixelMSE, SSIM, PSNR, DiffScore | reconstruction.py |
| onset_notes | OnsetF1, OnsetPrecision, OnsetRecall, GhostNoteRate, NoteDurationMAE, NoteDurationKL | reconstruction.py |
| harmony | PitchClassChi2, TonalTensionCorr, ConsonanceDelta, PolyphonyKL | harmony.py |
| rhythm | NoteDensityPearson, IOI_KL, SyncopationCorr, RhythmicComplexityError | rhythm.py |
| dynamics | VelocityRMSE, VelocityDistKL, DynamicRangeRatio | dynamics.py |
| information | LatentEntropy, ReconEntropy, MutualInformation_MINE, PosteriorVarianceMean, KLPerBar | information.py |
| latent_space | LinearProbeAccuracy, ShuffledBaseline, SilhouetteScore, PCAExplainedVar, IntrinsicDim, ManifoldLinearity, InterpolationMonotonicity | latent_space.py |
| conditioning | AttributeAlignment, DisentanglementReduction, ConditioningResponsiveness, CrossAttributeIndependence, TimbralFidelity | conditioning.py |
| generative | MGEvalPitchClass, MGEvalIOI, NoteDurationDist, SequenceNLL, TransitionSmoothness, StructuralRepetition, InstrumentBalance | generative.py |

# 9. Sub-Latent Space Module

The sub-latent module (Experiment 4C/4D) builds compact, musically-aligned projections on top of frozen image-VAE latents. Four approaches are provided, each implementing the SubLatentModel ABC. The MLP and sub-VAE approaches are trainable with configurable loss functions.

## 9.1 SubLatentModel ABC

class SubLatentModel(ABC):

def __init__(self, config: SubLatentConfig,

vae_latent_shape: tuple[int, ...]): ...

@abstractmethod

def encode(self, z_mu: torch.Tensor) -> torch.Tensor:

"""Project full VAE latent to compact sub-latent."""

@abstractmethod

def decode(self, s: torch.Tensor) -> torch.Tensor:

"""Reconstruct (approximate) VAE latent from sub-latent."""

def train_step(self, batch: dict) -> dict[str, float]:

raise NotImplementedError  # Only for trainable models

def save(self, path: Path): ...

def load(self, path: Path): ...

## 9.2 Approach Comparison

| Class | File | Mechanism | Training | Config Params | Use Case |
| --- | --- | --- | --- | --- | --- |
| PCAProjection | pca.py | Linear projection via sklearn PCA | fit() on z_mu corpus; k components | n_components: int | Fast, interpretable, baseline |
| UMAPEmbedding | umap_embed.py | Non-linear UMAP dimensionality reduction | fit() on z_mu corpus | n_components: int, n_neighbors: int, min_dist: float | Visualization-primary; not invertible for generation |
| MLPEncoder | mlp.py | 2–3 layer MLP encoder + decoder trained with pixel MSE + onset F1 surrogate loss | Trained with Adam optimizer; early stopping | hidden_dims: list[int], target_dim: int, lr: float | Primary trainable approach; directly optimizes musical quality |
| VariationalMLPSubVAE | sub_vae.py | Same as MLP but with KL regularization on sub-latent distribution | Trained with ELBO objective | Same as MLP + kl_weight: float | Best for downstream generation (smooth latent) |

## 9.3 Training Loss (MLP & Sub-VAE)

The trainable sub-latent models use a composite loss that balances pixel-level fidelity with musical onset accuracy:

class SubLatentLoss:

def __init__(self, config):

self.pixel_weight = config.pixel_weight      # default 1.0

self.onset_weight = config.onset_weight      # default 5.0

self.kl_weight = config.kl_weight            # default 0.001 (sub-VAE only)

def __call__(self, recon_image, target_image,

onset_gt, kl_div=None):

pixel_loss = F.mse_loss(recon_image, target_image)

onset_pred = soft_threshold(recon_image[:, 1, :, :])  # G channel

onset_loss = F.binary_cross_entropy(onset_pred, onset_gt)

total = self.pixel_weight * pixel_loss + self.onset_weight * onset_loss

if kl_div is not None:

total += self.kl_weight * kl_div

return total, {'pixel': pixel_loss, 'onset': onset_loss, 'kl': kl_div}

## 9.4 Feature Conditioning (midi_vae/models/sublatent/conditioning.py)

The FeatureConditioner module is injected into the sub-latent decoder to enable controllable reconstruction. It supports three conditioning families that can be combined:

| Conditioning Family | Features | Injection Point |
| --- | --- | --- |
| Musical attributes | Note density (scalar), polyphony histogram (10-bin), syncopation score, tonal tension, rhythmic complexity | Concatenated to sub-latent s before decoder MLP |
| Instrument / program | MIDI program (one-hot or learned 16-dim embedding), instrument group (5 LPD-5 classes, one-hot), instrument family embedding | Concatenated to s or fused with z_mu before MLP encoder |
| Timbral / spectral | Mel-spectrogram mean (80 bins), spectral centroid, spectral flux, MFCC-13 mean, brightness ratio | Concatenated to s or cross-attention vector in decoder |

# 10. Experiment Runner & Pipeline Orchestration

The pipeline system uses a DAG-based executor. Each experiment is defined as an ordered list of PipelineStage nodes. The runner resolves dependencies, checks the artifact cache for previously computed results, and executes only the stages that need updating.

## 10.1 PipelineStage ABC

class PipelineStage(ABC):

"""A single unit of work in an experiment pipeline."""

name: str                        # Unique stage identifier

depends_on: list[str] = []       # Names of upstream stages

@abstractmethod

def run(self, inputs: dict[str, Any],

config: ExperimentConfig,

tracker: ExperimentTracker) -> dict[str, Any]:

"""Execute stage. Return outputs as named dict."""

def cache_key(self, config: ExperimentConfig) -> str:

"""Content hash of config subset relevant to this stage.

Used by artifact cache to skip re-computation."""

return hashlib.sha256(

json.dumps(self._relevant_config(config), sort_keys=True

).encode()).hexdigest()[:16]

## 10.2 PipelineRunner

class PipelineRunner:

def __init__(self, stages: list[PipelineStage],

config: ExperimentConfig,

tracker: ExperimentTracker):

self.dag = self._build_dag(stages)

self.config = config

self.tracker = tracker

self.cache = ArtifactCache(config.paths.cache_dir)

def run(self, resume_from: str | None = None):

"""Execute DAG topologically. Resume from stage if specified."""

for stage in self._topological_order():

if self._should_skip(stage, resume_from):

continue

cached = self.cache.get(stage.name, stage.cache_key(self.config))

if cached is not None:

log.info(f'Cache hit for {stage.name}')

self.outputs[stage.name] = cached

continue

inputs = self._gather_inputs(stage)

self.tracker.start_job(stage.name)

outputs = stage.run(inputs, self.config, self.tracker)

self.tracker.end_job(stage.name, outputs)

self.cache.put(stage.name, stage.cache_key(self.config), outputs)

self.outputs[stage.name] = outputs

## 10.3 Experiment-to-Pipeline Mapping

Each experiment from the research plan maps to a specific pipeline configuration. The YAML config for each experiment declares its stage list:

| Experiment | Pipeline Stages | Condition Grid |
| --- | --- | --- |
| Exp 1A: Reconstruction | Ingest → Render → Encode → Decode → Detect → Evaluate | 12 VAEs × 5 instruments × 3 channels = 180 conditions |
| Exp 1B: Note Detection | Ingest → Render → Encode → Decode → [Detect × 8 methods] → Evaluate | Best VAE from 1A; 8 detection methods compared |
| Exp 2: Layout | Ingest → Render (6 variants) → Encode → Decode → Detect → Evaluate | 2 orientations × 3 resolutions; uses SD v1.4 |
| Exp 3: Channels | Ingest → Render (3 strategies) → Encode → Decode → Detect → Evaluate | 3 channels × 12 VAEs; best layout from Exp 2 |
| Exp 4A: Probabilistic | Ingest → Render → Encode (mu+sample) → Decode → Detect → Evaluate + Variance Analysis | Best VAE; mu vs sample comparison |
| Exp 4B: Manifold | Ingest → Render → Encode → LatentAnalysis (PCA/UMAP/probes) | Full dataset z_mu; no decode needed |
| Exp 4C: Sub-Latent | Ingest → Render → Encode → TrainSubLatent → SubDecode → Detect → Evaluate | 4 approaches × multiple target dims |
| Exp 4D: Conditioning | Same as 4C + FeatureConditioner injected | 3 conditioning families |
| Exp 5: Sequence | Ingest → Render → Encode → PoolLatents → TrainTransformer → Generate → Decode → Detect → EvalGenerative | 2000 full songs; raw vs sub-latent |

# 11. Tracking, Logging & Reproducibility

Every experiment run is fully tracked for reproducibility and analysis. The tracking system operates at three levels: experiment (full run), job (per-stage), and artifact (per-output). All tracking data is stored locally with optional W&B sync.

## 11.1 ExperimentTracker

class ExperimentTracker:

def __init__(self, config: TrackingConfig):

self.experiment_id = self._generate_id()  # e.g., 'exp1a_20260311_143022_a7f3'

self.run_dir = Path(config.output_root) / 'experiments' / self.experiment_id

self.run_dir.mkdir(parents=True)

def _generate_id(self) -> str:

timestamp = datetime.now().strftime('%Y%m%d_%H%M%S')

short_hash = uuid.uuid4().hex[:4]

return f'{self.config.experiment_name}_{timestamp}_{short_hash}'

def snapshot_config(self, config: ExperimentConfig):

"""Save frozen config as YAML + record git hash, pip freeze, GPU info."""

def snapshot_environment(self):

"""Record: git commit hash, pip freeze, torch.version,

CUDA version, GPU model, hostname, Python version."""

def log_metric(self, name: str, value: float, step: int = 0): ...

def log_metrics(self, metrics: dict[str, float], step: int = 0): ...

def log_artifact(self, name: str, path: Path): ...

def log_figure(self, name: str, fig: plt.Figure): ...

def start_job(self, stage_name: str): ...

def end_job(self, stage_name: str, outputs: dict): ...

def save_summary(self):

"""Write final summary JSON with all metrics, timing, status."""

## 11.2 Experiment Directory Layout

outputs/experiments/<experiment_id>/

├── config.yaml              # Frozen experiment config

├── environment.json          # Git hash, pip freeze, GPU info

├── summary.json              # Final status, timing, aggregate metrics

├── metrics/

│   ├── per_bar.parquet       # Per-bar metrics (all conditions)

│   ├── aggregated.csv        # Mean/std/CI per metric per condition

│   └── wandb_sync.json       # W&B run metadata (if enabled)

├── artifacts/

│   ├── latents/              # Stored z_mu tensors (HDF5)

│   ├── reconstructions/      # Sample reconstructed piano-rolls (PNG)

│   ├── models/               # Trained sub-latent models (state_dict)

│   └── midi/                 # Reconstructed MIDI files

├── figures/

│   ├── recon_comparison.png  # GT vs recon side-by-side

│   ├── latent_scatter.png    # PCA/UMAP colored by attribute

│   └── metric_heatmap.png    # VAE × metric heatmap

├── logs/

│   └── run.log               # Structured log (structlog JSON)

└── jobs/

├── ingest.json           # Per-stage timing + status

├── render.json

├── encode.json

└── ...

## 11.3 ArtifactCache

A content-addressed cache that stores intermediate pipeline outputs. Each entry is keyed by (stage_name, config_hash). When an experiment is re-run with the same config for upstream stages, cached results are loaded instead of re-computed. This is critical for Experiments 2–5 which reuse latent encodings from Experiment 1.

class ArtifactCache:

def __init__(self, cache_dir: Path):

self.cache_dir = cache_dir

self.index = self._load_index()  # JSON manifest

def get(self, stage: str, key: str) -> Any | None:

"""Return cached output if it exists and key matches."""

def put(self, stage: str, key: str, data: Any) -> Path:

"""Store output, update index. Returns storage path."""

def invalidate(self, stage: str):

"""Remove cached output for a stage (and all dependents)."""

def stats(self) -> dict:

"""Cache hit/miss rates, total size, entries by stage."""

## 11.4 Reproducibility Guarantees

| Mechanism | Details |
| --- | --- |
| Random seeds | torch.manual_seed, np.random.seed, random.seed, PYTHONHASHSEED set from config.seed; CUBLAS_WORKSPACE_CONFIG for deterministic CUDA |
| Config snapshot | Full OmegaConf config saved as YAML in experiment directory at run start |
| Environment capture | Git commit hash (or dirty flag), pip freeze, torch.__version__, CUDA version, GPU model, hostname, OS |
| Deterministic mode | Optional torch.use_deterministic_algorithms(True) via config flag; may reduce performance |
| Checkpoint resume | Every stage writes a completion marker; --resume flag skips completed stages and restores in-progress state |
| Data ordering | DataLoader workers use worker_init_fn with deterministic seeds; shuffle order is reproducible given seed |

# 12. Key Configuration Files (YAML Templates)

Below are the core YAML configuration templates that drive the experiment system. These are composed hierarchically: base.yaml provides defaults, dataset configs override data paths, and experiment configs define the specific pipeline.

## 12.1 base.yaml

# configs/base.yaml — Shared defaults for all experiments

paths:

data_root: /data/midi_vae

output_root: outputs

cache_dir: outputs/cache

seed: 42

device: cuda

num_workers: 4

deterministic: false

data:

dataset: lpd5

instruments: [drums, bass, guitar, piano, strings]

bars_per_instrument: 5000

min_notes_per_bar: 2

time_steps: 96

target_resolution: [128, 128]

render:

channel_strategy: velocity_only

pitch_axis: height

normalize_range: [-1.0, 1.0]

resize_method: bilinear

note_detection:

method: global_threshold

params:

threshold: 0.3

metrics: [all]

tracking:

wandb_enabled: false

wandb_project: midi-image-vae

save_reconstructions: true

save_latents: true

checkpoint_every_n: 500

## 12.2 experiments/exp1a_reconstruction.yaml

# configs/experiments/exp1a_reconstruction.yaml

tracking:

experiment_name: exp1a_reconstruction

# Sweep over all 12 VAEs × 3 channel strategies

sweep:

axes:

- name: vae

values: ${file:configs/vae/all_vaes.yaml}

- name: channel_strategy

values: [velocity_only, vo_split, vos]

mapping:

vaes: ['${sweep.vae}']

render.channel_strategy: '${sweep.channel_strategy}'

pipeline:

stages: [ingest, render, encode, decode, detect, evaluate]

baselines:

- name: identity

description: 'Re-rasterize GT piano roll (upper bound)'

- name: random_encoder

description: 'Same architecture, random weights (lower bound)'

## 12.3 experiments/exp4c_sublatent.yaml

# configs/experiments/exp4c_sublatent.yaml

tracking:

experiment_name: exp4c_sublatent

# Use best VAE from Exp 1A (override at runtime)

vaes:

- model_id: black-forest-labs/FLUX.1-dev

name: flux1_dev

render:

channel_strategy: vos   # Best from Exp 3

sublatent:

enabled: true

approach: sub_vae       # pca | umap | mlp | sub_vae

target_dim: 64

training:

epochs: 100

batch_size: 256

lr: 0.001

scheduler: cosine

early_stopping_patience: 10

loss:

pixel_weight: 1.0

onset_weight: 5.0

kl_weight: 0.001

sweep:

axes:

- name: approach

values: [pca, mlp, sub_vae]

- name: target_dim

values: [16, 32, 64, 128, 256]

mapping:

sublatent.approach: '${sweep.approach}'

sublatent.target_dim: '${sweep.target_dim}'

pipeline:

stages: [ingest, render, encode, train_sublatent, sub_decode, detect, evaluate]

# 13. Dependency Manifest

All dependencies are pinned in pyproject.toml. The project requires Python 3.11+ and CUDA 12.x for GPU inference.

| Package | Purpose |
| --- | --- |
| torch >= 2.2 | Core tensor operations, training loops, CUDA inference |
| diffusers >= 0.28 | HuggingFace image VAE loading (AutoencoderKL, all 12 models) |
| transformers >= 4.40 | Tokenizers and model utilities (for CogView4 edge cases) |
| accelerate >= 0.30 | Device placement, mixed precision helpers |
| safetensors | Fast model weight loading |
| pypianoroll >= 1.0 | MIDI parsing, piano-roll extraction, multitrack handling |
| pretty_midi >= 0.2.10 | MIDI I/O, note event representation, synthesis |
| mido | Low-level MIDI file reading (pypianoroll dependency) |
| numpy >= 1.26 | Array operations, statistical computations |
| scipy >= 1.12 | KL divergence, chi-squared tests, signal processing |
| pandas >= 2.2 | Metrics aggregation, result tables, experiment comparison |
| scikit-learn >= 1.4 | PCA, linear probes, silhouette score, t-SNE |
| umap-learn >= 0.5 | UMAP dimensionality reduction (Exp 4B) |
| hmmlearn >= 0.3 | HMM note tracker (Exp 1B) |
| omegaconf >= 2.3 | YAML config loading, composition, CLI overrides |
| pydantic >= 2.6 | Config schema validation |
| structlog >= 24.1 | Structured JSON logging |
| wandb >= 0.16 | Optional experiment tracking (Weights & Biases) |
| matplotlib >= 3.8 | Visualization, figure generation |
| seaborn >= 0.13 | Statistical plots, heatmaps |
| h5py >= 3.10 | HDF5 storage for latents and preprocessed data |
| pyarrow >= 15.0 | Parquet I/O for per-bar metric tables |
| tqdm >= 4.66 | Progress bars for batch processing |
| pytest >= 8.0 | Unit and integration testing |

# 14. Implementation Phases & Milestones

The implementation follows the research plan timeline but adds explicit engineering milestones and acceptance criteria. Each phase has a clear definition of done.

| Phase | Duration | Deliverables | Acceptance Criteria |
| --- | --- | --- | --- |
| Phase 1: Core Infrastructure | 1.5 weeks | Config system (OmegaConf + Pydantic schemas); Component registry; Data types (BarData, PianoRollImage, LatentEncoding, etc.); ExperimentTracker + ArtifactCache; PipelineRunner DAG executor; Structured logging; Seed management | Config loads and validates; registry resolves all component types; PipelineRunner executes a 2-stage dummy pipeline end-to-end |
| Phase 2: Data Pipeline | 1.5 weeks | MidiPreprocessor (LPD-5 ingest, bar segmentation, filtering); All 3 ChannelStrategy implementations; Transform pipeline (resize, normalize, pad); HDF5 storage backend; LPD5Dataset + DataLoader; Pop909Dataset and MaestroDataset stubs | 50K bars per instrument extracted from LPD-5; piano-roll images render correctly at 128×128; all 3 channel strategies produce valid tensors |
| Phase 3: VAE Harness | 1.5 weeks | FrozenImageVAE base class; All 12 VAE wrappers registered; Batch encode/decode with memory management; Special handling for FLUX.2-Tiny (bfloat16) and CogView4; Random-weight baseline encoder | All 12 VAEs load, encode a batch of 32 images, and decode without errors; latent shapes verified; random baseline works |
| Phase 4: Note Detection | 1.5 weeks | NoteDetector ABC; All 8 detection methods implemented; Calibration/fitting pipeline for adaptive methods; MIDI output writer | All 8 methods produce valid note lists from synthetic test inputs; HMM and CNN methods fit on small validation sets |
| Phase 5: Metrics Engine | 1.5 weeks | Metric ABC + MetricsEngine orchestrator; All reconstruction metrics (pixel, onset, harmony, rhythm, dynamics); Information-theoretic metrics (entropy, MI via MINE, KL); Latent space metrics (probes, silhouette, PCA); Result aggregation and Parquet/CSV export | MetricsEngine evaluates 100 bars and produces correct aggregate statistics; all metric categories return valid floats |
| Phase 6: Experiments 1–3 | 3 weeks | Exp 1A pipeline (180 conditions); Exp 1B pipeline (8 detection methods); Exp 2 pipeline (6 layout conditions); Exp 3 pipeline (36 channel conditions); Comparative visualization (heatmaps, bar charts) | All conditions complete; results match expected metric ranges; best VAE, layout, channel, and detection method identified |
| Phase 7: Experiments 4A–4D | 3 weeks | Exp 4A: mu vs sample analysis; Exp 4B: PCA/UMAP/probes/intrinsic dim; Exp 4C: All 4 sub-latent approaches trained; Exp 4D: Conditioning experiments (3 families); Re-run Exp 1 metrics on sub-latent pipeline | Sub-VAE trains to convergence; conditioning shows measurable attribute alignment; latent probes exceed shuffled baseline |
| Phase 8: Experiment 5 | 2 weeks | Bar latent pooling; Transformer autoregressive model; Sequence generation + decode pipeline; MGEval metric wrappers; Generative metric evaluation | Transformer generates plausible bar sequences; MGEval metrics within expected ranges |
| Phase 9: Analysis & Reporting | 2 weeks | Cross-experiment analysis scripts; Automated figure generation; Hypothesis testing framework; Final summary dashboard; Paper-ready tables and figures | All hypotheses H1–H6 evaluated with statistical tests; complete figure set generated |

End of Implementation Specification